## Slide 1: UMS DW Assessment
DW Assessment
Recommendations
Draft V1.0
10/30/2017
Rick Sherman
Athena IT Solutions
rsherman@Athena-solutions.com

## Slide 2: TOPICS
The Assessment
Best Practices
Interviews
Findings - Overall
Recommendations
Findings - Technology

## Slide 3: TOPICS
The Assessment
Best Practices
Interviews
Findings - Overall
Recommendations
Findings - Technology
THE ASSESSMENT

## Slide 4: How We Got Here (Brief History)
Data Warehouse (DW) purchased from a vendor (Phytorion)
  Developed in 2011-2013
  2013 launch
Limited DW usage since launch
  Currently generating Admissions Funnel reports used by a few campuses, and a retention report used by one campus and UMS IR
Data Integration (DI) tool is end-of-life, with no direct conversion
Current opportunity to evaluate from all angles:
  Do we have the ‘right’ data? If it’s the right data, is it accurate?
  Are the integration & distribution schema fit to purpose?
  What is the best fit for IT for DI, and for end users for BI?
Based on evaluation, where do we go from here?
  Migrate current integration schema to new tool & keep BI tool
  Re-architect integration; keep BI tool or select another

## Slide 5: The Assessment - Approach

## Slide 6: TOPICS
The Assessment
Best Practices
Interviews
Findings
Recommendations
BEST PRACTICES

## Slide 7: History of BI Projects
Business intelligence (BI) & analytics cited as No. 1 priority for CIOs for the past three years running…9th time in 11 years.
  Gartner Research, 8/1/2016
70-80% of initial enterprise BI projects fail (to meet expectations)
Most enterprises & product vendors take 2 or more tries at DW & BI

## Slide 8: Common Management Mistakes in building DW
Trying to “boil the ocean” - scope too expansive
Assuming tools “fix” data
  BI and Data Integration
Letting DW become “canary in coal mine” for data inconsistency
Designing DW (integration) schema for specific business processes or reports
Assuming full-time staff without experience can build complex DW
Hiring consultants who do not follow best practices (or operationally focused)

## Slide 9: Common Design Mistakes in building DW
Recreate an operational schema
Focus on operational reporting
Create a DW that integrates data & embeds business rules for BI
Not following (or knowing) DW & BI best practices
Not establishing a “production” DW
  Inadequate process mgt. error handling, recovery & documentation
Selecting tools that are not best fit but win “checklist” comparisons

## Slide 10: BI Observations
Cultural change inhibits DW & BI adoption
  Campus & functional groups have data & process silos
Data governance success tied to People, Process & Culture vs Product
Change management is important to DW & BI success
Data shadow systems will fill void of DW, BI & enterprise apps
Final destination for BI is (almost) always a spreadsheet

## Slide 11: Best Practices – Data Principles
Information is data in context
  BI schemas reflect how data is used in different business processes
Do Once, Use Many Times
  Integrate data once in DW vs redundantly in data shadow systems & spreadsheets
One size does not fit all
  BI schemas oriented to specific subject areas & business processes
  BI tool styles oriented to specific data & analysis
Need to implement data 5 C’s (but not with all data)
  Clean, Consistent, Conformed, Current, Comprehensive
  DW is location for data 5 C’s

## Slide 12: Best Practices – Architectural Principles
Three Architectural Layers
  Business Intelligence (BI)
  Data Warehouse & BI Data
  Data Integration
Data Architecture enables the layers above
Need to match architectures with:
  Use cases
  Skills
  Resource commitments
Software products used also need to be selected based on above versus functionality alone

## Slide 13: Best Practices – BI Implementation
Program & Project Management
  BI Roadmap
  Incremental & Iterative Build - Data Subjects & Analytics
Requirements Prioritization
  Data Sourcing - Select target subjects, i.e. retention data w/ source data
  Analytics - Build portfolio to match skills & need
  Constituency - Who, what & how used
Data Governance
  Linked with DW & BI program
  Drive data governance in source systems & analytical governance in BI
Training
  IT
  End Users

## Slide 14: TOPICS
The Assessment
Best Practices
Interviews
Findings - Overall
Recommendations
Findings - Technology
INTERVIEWS

## Slide 15: Interviews
Who was interviewed:
Institutional Research
Chief Academic Officers
Enrollment Management Council
Finance
Human Resources
Information Technology

## Slide 16: Synthesis
Key Concerns
Accuracy
Transparency
Consistency
Integration of systems
Too much time is required for basic reports & analyses
Access, training, and documentation are inadequate
Campuses and departments have varying amounts of information
Documentation & governance
Documentation & lineage
Data governance
Create integration schema for most widely needed intersections
More reports need to be widely available so that HRIS, Finance, and IR spend less time on basic analysis.
Evaluation of access (to both summarized and raw data), training, and documentation needs is necessary.
Establish UMS-wide desired metrics/ reports/dashboards
Key Needs

## Slide 17: Chief Academic Officers (1 of 2)
Comments
Data needs differ depending on program
Accuracy is key
Too much time spent on analysis
Data quality is poor
How do initiatives interface? (e.g., EAB)
Repeatability is an issue
Reporting that does exist lacks statement of variance/confidence, as well as multiple views from different points in time
Linkages Finance, HR, CS
  HR to SCH
System perspective
Dashboards/“metrics at fingertips”
Deeper, more flexible analyses (e.g., retention)
UMS system integration (e.g., BB to PS)
Integration with Clearinghouse
NEASC Data First Forms from centralized source
Financial analysis by program (esp. collaborative programs)
Tracking student progress; retention; completion
Needs

## Slide 18: Chief Academic Officers (2 of 2)
Comments
NEASC 3.7 Risk Management is of concern
Advising loads by dept.
Add’l detail w/academic plans (sub-plans, Honors)
Dashboards detailing course enrollment; alerts for near capacity & low enrollment
Enrollment data (w/cost) to aid canceling of low enrolled courses
Analysis of recapturing credits when courses are canceled
Early College analyses
Analyses of financial aid effectiveness
Analyses of Incompletes
Needs

## Slide 19: Human Resources
Comments
Complexity results in end user reliance on HRIS
Scrubbing data “takes forever”
Extracts
  HRIS workforce nightly
  HRIS Benefits
  Part-time Faculty (CS)
Determining headcount & job history complicated
HCM metrics - UM is farther along
Use: PS Query, SQR & Excel
HR data & CS integrated
Capability for end users w/out reliance on HRIS
Link to applicant tracking
Easier tracking of changes to people
Factbook & dashboards (turnover; hiring stats; workforce demographics)
Needs

## Slide 20: Finance
Comments
Coding inconsistent across campuses (also w/in campuses)
Intersection of HR & Finance is not coded for easy integration
Shadow systems across departments & campuses
COA is too complicated & inconsistent across campuses
Procurement, facilities mgt & travel do not tie w/ Financials
Use: Oracle Discoverer, PS Query & Excel
Replace Oracle Discoverer
Integrate GL, HR (positions) & student financials (credit hours, $ associated)
One-to-one correspondence of departments across modules
Reduce dependency on programmers to make changes, as well as dependency for running reports in real time
End user ability to create KPIs, etc.
Would like ad-hoc rollups or hierarchies
Need budgeting and planning application (now Excel)
Needs

## Slide 21: Institutional Research (1 of 2)
Comments
Lost faith in DW
Accuracy & transparency are key
Consistency is major barrier
Some areas lack access to data that they should have access to
Differences in coding across campuses make sharing queries impossible; coding differences also sometimes w/in institution
For analysis, always raw data used, not UMS reports
Far too much time is spent on getting data & cleaning it
Consistent table usage and coding across campuses
Easier way of doing retention analysis (like DW); rebuild DW retention model
Retention model should include progress to degree
New warehouse should ease standard reporting & add value (e.g., not just retention, but supplemented by associated variables of interest)
Easier ways to track data over time than effective date
Additional snapshots are needed in UMS DBs to reduce instances of snapshotting on campus
Needs

## Slide 22: Institutional Research (2 of 2)
Comments
Too many instances of diff. tables w/similar info, and not enough documentation
Across institutions, PS Query training is needed
Many offices pull & freeze data (e.g., census) and then use from local DBs
Use: PS Query, Excel, SPSS, SQR, RapidInsight
Athletics rosters in PS
Consistency in CIP coding, cohort coding, etc.
Definitions across campuses
Easier ways to add in additional variables to reports
Enrollment per course (actual against same day year prior)
Reports by course modality
Course enrollment melt patterns
Enrollment melt patterns
Needs

## Slide 23: Enrollment Management Council
Comments
Easy access is key
Accuracy is key
Reports that only show one year are not rich enough
Reports that don’t break out first-year from transfer also need additional detail
UMS should determine metrics we all need; focus on consistency for those
Dashboards (student metrics) & Admissions info
Detailed admissions funnel, year-over-year
Views of current state vs. budgeted
Student success metrics; progress to degree completion
Merging Admissions & FinAid data
Integration of UMS data with Maine DOE and College Board
Needs

## Slide 24: IT
Comments
Openness to recommendations
PeopleSoft has production & reporting databases
PeopleSoft extracts to each campus & shadow systems
Current DW under-resourced & configuration not understood
On-premise Oracle is standard, some restrictions in enterprise license, not looking at cloud
VM is long-term direction
Discoverer being phased out
PS Query & flattened views used for reporting
Looking at Blackboard Analytics
Linking DW with application extracts
Better understanding of DW & BI environment, operations, monitoring & support
Needs

## Slide 25: TOPICS
The Assessment
Best Practices
Interviews
Findings - Overall
Recommendations
Findings - Technology
FINDINGS

## Slide 26: Existing DW
Existing DW has very limited use:
  4-6 business users for a limited set of reports
  Limited trust in data
Cannot reconcile DW to data sources
Do not know business rules embedded in loading data into DW
Only updated weekly
DW data is not comprehensive enough to meet needs
DW data definitions are not documented & difficult to understand what data should be used

## Slide 27: Current State of Data in UMS
Inconsistency often starts in systems of record (SOR)
  COA, coding, etc.
Inconsistent definitions and metrics across campuses
  How data is interpreted is different - business rules used for analysis, metrics, hierarchies/roll-ups
Reporting silos flourishing
  Campuses & functional groups perform custom queries & extracts
  Data Shadow Systems (Access or other databases) used for reporting
  Spreadsheets used for data integration, business transformation & reporting

## Slide 28: UMS Accidental Architecture
UMS Accidental Architecture
  PeopleSoft & other SORs
  PeopleSoft Reporting DB, Extracts, Local DB
  PS Query, Oracle Discoverer, Cognos BI, SPSS
  Data Shadow Systems
  Spreadsheets
Problems:
  Data Inconsistency
  Loss of Productivity
    Redundant processes
    Reconcile & debate numbers
  Opportunity Loss
    Do not have data for analysis
    Do not have time to perform analysis
Data Hairball

## Slide 29: TOPICS
The Assessment
Best Practices
Interviews
Findings - Overall
Recommendations
Findings - Technology
RECOMMENDATIONS

## Slide 30
RECOMMENDATIONS
Program & Project
People, Culture & Organization
Data Architecture
Data Integration
Business Intelligence & Analytics
Technology & Products

## Slide 31: Recommendations: Overall
DW needs to be rewritten & replaced:
  New analytical data architecture (ADA)
  New tools for data integration & BI
  Use best practices for design, deployment, operations & project management
UMS, campuses & functional groups need to:
  Contribute to DW design
  Provide feedback if not meeting needs
  Commit to use DW & BI applications rather than data shadow systems

## Slide 32: Recommendations: Overall
BI Roadmap has two aspects:
  What & Who - Business data, analytics, business processes & people
  Where, How & When – BI projects, architecture, data, integration, BI & technology
Select best fit technology for UMS (not just tools with most features)
  Tools must provide functionality for UMS uses
  UMS has to make appropriate resource commitments
  Need to be able to obtain & maintain skills required by tools
  Tools need to be affordable not just license costs but also operational costs

## Slide 33
RECOMMENDATIONS
Overall DW/BI Program
Foundational DW Project
BI Projects
  UMS/Campus Initiative(s)
  Data Shadow System Replacement(s)
  UMS Shared Reporting
Program & Project

## Slide 34: Overall DW and BI Program
Create BI Roadmap
  Driven by UMS Strategy, UMS & Campus Initiatives & Data Governance
  2-5 year horizon
  Build DW & BI Incrementally & iteratively
Select & prioritize BI objectives
  Potential BI Projects:
    Student success
    IPEDS reporting & Common Data Set
    Financial analysis of academic programs
    To-be-determined (TBD)
Obtain Organizational Involvement
  Sponsorship
    Responsible for requirements & project sign-off
  Participation (throughout BI project)
    Requirements, Design feedback, Testing & validation, Commitment to use
  Data & Analytics Governance (ongoing)
    Shared responsibility & commitment
Notes: Organizational Involvement
  Sponsorship
  Participation
    Requirements, Design feedback, Testing & validation, Commitment to use
  Data & Analytics Governance
    Organizational shared responsibility & commitment

## Slide 35: Foundational DW Project
Key Deliverables
  Design foundational DW
  Create data integration framework
  Establish technology & product architectures
  Load & validate foundational DW
Key supporting tasks
  Initiate BI Program & Projects
  Create/Expand DW group
    Development & Sustaining team(s)
  Engage with campuses & functional groups
Project Timing
  Foundation required for any BI project
  Executed in parallel with or before specific BI projects

## Slide 36: Foundational DW Project
TASKS:
Identify data requirements
  PeopleSoft: HR, Finance, Students, TBD
Select products for DW
  Database & Data Integration
Design Data Architecture & Schemas for DW & SOI
  Staging
  Integration
  Distribution
Establish data integration framework
Design, develop, test & validate data integration processes
Load & validate DW data

## Slide 37: BI Projects
Target 3 areas for BI implementation projects
UMS and/or Campus Initiative(s)
  Support initiative with enabling data & analytics, such as Student Success
  Create a sustaining & extensible data & BI platform for initiative(s) as they evolve
Data Shadow System Replacement(s)
  Replace extracts to campuses & functional groups with targeted data marts fed from DW distribution schema
UMS Shared Reporting
  Replace PeopleSoft reporting database with data mart fed from distribution schema

## Slide 38: BI Projects
UMS and/or Campus Initiative
Select UMS initiative for BI project
Assumption is that the following will evolve over time with learnings:
  Business requirements & key performance indicators (KPIs)
  Business processes
  Data gathered, data integrated, data governed & analytics performed
Create a roadmap with multiple phases
  Prioritize where to start
  Create preliminary roadmap (to be revised based on learnings)

## Slide 39: BI Projects
UMS and/or Campus Initiative
Tasks:
Identify sponsor(s), stakeholders & participants
If goal is actionable analytics, are there processes available to act on?
  Identify & plan for changes to business processes
Gather data requirements for 1st phase of implementation
  Determine what data is available & what will need to be collected in future
  Differentiate what data is critical vs nice-to-have
  Identify data consistency issues and data gaps
Identify data governance efforts required, develop plan & dependencies

## Slide 40: BI Projects
UMS and/or Campus Initiative
Tasks: (continued)
Gather & prioritize reporting and analytics requirements
Design, develop, test, validate & deploy:
  Data architecture – DW & BI
  Data Integration
  BI applications
Test & validate BI application with business processes

## Slide 41: BI Projects
2. Data Shadow System Replacement(s)
Currently campuses & functional groups, such as Finance, HR & IR, have recurring extracts feed their own “local” databases and/or Excel files
Replace extracts with data marts fed from DW distribution schema
Establish DW & distribution schema as SOI (system of integration), if data not in DW then campuses & groups:
  Get data directly from SOR
  Document data requirements gap(s)
Commitment required by groups to common data, i.e. information 5 C’s and avoid data silos

## Slide 42: BI Projects
2. Data Shadow System Replacement(s)
Key Tasks:
Identify data shadow systems & extracts
Prioritize replacement projects with group buy-in & commitment
For each project:
  Reverse engineer existing extract and/or data shadow system
  Profile data & validate current data requirements with group
  Design data mart
  Design, develop, test, validate & deploy data integration processes
  Potentially modernize BI by designing BI applications – “new” BI tool and/or with Excel/PowerPivot

## Slide 43: BI Projects
3. UMS Shared Reporting
Currently a PeopleSoft reporting database is used by many for creating reports. This offloads reporting from PeopleSoft operational applications.
Replace with data mart fed from DW distribution schema
Establish DW & distribution schema as SOI (system of integration)
Commitment required by groups to common data, i.e. information 5 C’s and avoid data silos

## Slide 44: BI Projects
3. UMS Shared Reporting
Key Tasks:
Reverse engineer existing reporting database
Profile data & validate current data requirements
Design data mart
Design, develop, test, validate & deploy data integration processes
Potentially modernize BI by designing BI applications – “new” BI tool and/or with Excel/PowerPivot

## Slide 45: Questions for Each BI Project
Who will make requirement decisions & who will use when implemented?
What business processes will be impacted and/or created as a result of this project?
What data is needed for this analysis? What is critical versus nice-to-have?
What are the data quality issues and data gaps?
If data quality or inconsistency issues, are data governance processes in place? If not, are they planned and when?
What type of analysis is needed: descriptive, diagnostic and/or predictive analytics?
  If more than descriptive, how will it evolve over time?
  Are skills in place to leverage analytics & data?
If goal is actionable analytics (vs descriptive reporting), are processes available to act?
  If no, when available and who is creating?
  If yes, is there a feedback loop with data that can be gathered?

## Slide 46: BI Project Methodology
Incremental & Iterative Program
  Roadmap similar to software product planning
Waterfall for foundational work
  Architectures
  Data Integration
Agile
  Business & data requirements
  BI design, development & testing

## Slide 47: BI Program & Projects
DW Assessment
Software Selection w/ RFP
DW Foundational Project
Data Governance (ongoing)
DW & BI 1st Release
DW & BI learning (ongoing)
Follow-on DW & DI Projects

## Slide 48
RECOMMENDATIONS
Cultural change
Training
  IT
  Business
BI Center of Excellence (COE)
Data & Analytical Governance
People & Organization

## Slide 49: Cultural change is key to success
Campuses, groups & individuals need to shift from BYODS (bring your own data & spreadsheets) to using common sets of data, definitions & KPIs
  Data Silos, i.e. spreadmarts & data shadow systems, should be exception not norm
  Need to position DW as an asset for UMS (carrot) versus mandate its use (stick)
Data & analytical governance need to be everyone’s responsibility not just IT
  IT & data stewards are enablers but governance is a shared responsibility
Lack of perfection should not be justification to avoid DW
  Alternative to DW is data silos which perpetuates & expands inconsistency & imperfection

## Slide 50: Training
Foundational training (fundamentals, concepts & tool agnostic)
  IT personnel & BI “power users” get to know why & how, not just specific tool functionality
BI Training with Use Cases (Reports & Data)
  Explain the “how to” of specific reports & analysis using familiar data
  Best method to expand use of BI and self-service BI
  Leverage on-line tutorials by vendors and supplement with Lunch & Learn sessions
  Train the trainers is best approach
Mentoring
  If use outside consulting firm to develop 1st phase of DW, consultants should mentor & provide knowledge transfer to UMS
Notes: Train the trainers is best approach, i.e. power users in each group trained to be trainers or mentor

## Slide 51: Training – Common Mistakes
Only get tool-specific training
  Business people need to learn how BI tools work with their data
  IT people need to understand BI & DW concepts & fundamentals
Rely on vendor classroom training for business people
Rely solely on on-the-job training for IT
Tool training completed months before people actually use tools

## Slide 52: BI Center of Excellence (COE)
Objectives:
  Establish analytical governance across UMS
  Share, promote and expand BI & analytical expertise
Virtual team
  Campuses, functional groups & IT
  Shared expertise & experience
  Enable & foster collaboration and reuse of BI work
  Shared responsibility across UMS
  Tied with Governance
Notes: Enable business self-service BI (vs silo’d spreadmarts)
Define & create shared ad-hoc BI processes
Perform ad-hoc analysis for business
Define & establish reporting governance processes
Monitor data & reporting governance processes & identify issues
Virtual team
  Pool expertise & experience
  Enable & foster collaboration
  Shared responsibility for enterprise analytics
  Needs team leader to coordinate

## Slide 53: Data Governance
Three governance areas:
  Data Capture & SORs
  Data Integration & Movement
  Information Consumption
Information consumption is reporting & analysis
  Business needs to assume responsibility for use of data
  Governing reporting & analysis is part of data governance
  Implementing data governance in DW only is insufficient

## Slide 54
RECOMMENDATIONS
Overall
Data Staging
ADA
ADA for UMS
Data Architecture

## Slide 55: Data Architecture
Data Architecture is key technical decision, more important than products
  Sophisticated data workflow from SOR to BI
  Matches fit to purpose
  Follows best & pragmatic practices
UMS must learn & understand data architecture
  Design & development
  Deployment & operations

## Slide 56: Analytical Data Architecture (ADA)
Data Schemas:
Stage: reconciles with data sources
Integration: data integration across campuses, no business logic
Distribution: delivers data to BI & other applications
BI: built for specific business processes & analysis
  Enrollment, retention, financial, HR, UMS & specific campus

## Slide 57: Analytical Data Architecture (ADA)
“All In” Architecture
Mix & match needs with components
Build to UMS Needs:
Determine UMS use cases
Select components based on use cases
Note:
Not meant to be UMS target but illustrates ADA’s potential
UMS selects what it needs

## Slide 58: ADA for UMS
Target ADA for UMS:
Long-term (2-5 years)
Build incrementally & iteratively
Foundation is LDW
  Application neutral
  Expands but minimum changes from business changes
BI Schema
  Business process specific
  Expands & changes with business
  BI tool agnostic

## Slide 59: ADA for UMS
Database alternatives:
One dbms & all relational
One dbms & but mix of relational, columnar, in-memory and/or OLAP
Different dbms & all relational
Different dbms & different dbms types
Notes:
Start with relational dbms
If include columnar, in-memory and/or OLAP could deploy options with existing relational dbms

## Slide 60
RECOMMENDATIONS
ETL
Data Integration Evolution
Data Integration Services
Data Integration

## Slide 61: Extract, Transform & Load (ETL) Beginnings
Initially code generators
ETL processing
  Data extracted from sources
  Data is transformed on ETL server application
  Data moved to and loaded on target(s)
Often IT selected custom-coding
  Tools were expensive
  Functionality was limited
Notes: The first generation of ETL tools, as depicted in Figure 12-1: Extract, Transform & Load (ETL) Tools, were simple code generators that were expensive and had limited functionality. Lots of companies that evaluated them found it more effective to develop their own custom integration code.

## Slide 62: Data Integration Services
Evolved beyond ETL
Integration services
  Based on best practices
  Reusable services improve productivity & sustainability
Operational & Process Management
  Error handling
  Recovery & restart
  Operational tracking
Documentation
  Data integration workflows & job design
  Where-used, data lineage & impact analysis
Notes: The data integration categories of services as depicted in Figure 12-5: Data Integration Suite – Services are:
Access (Extract)
Delivery (Load)
Data profiling
Data ingestion
Data transformation
Data quality
Process management
Operations management
Data transport

## Slide 63: Data Integration Services
Key services:
  Access & delivery
  Change Data Capture (CDC)
  Slowly Changing Dimensions (SCD)
  Data Transformations
  Data Quality
Leverages:
  Workflow management
  In-memory processing
  Parallel processing

## Slide 64: Data Integration (DI) Design
Use analytical data architecture (ADA)
  DW: Staging, integration & distribution
  BI: Business-specific schema
  DI repository: Operational & process
Follow best practices for data integration
  Data integration architecture
  Job design & workflow management
  Transformations
    CDC, SCD, Hierarchy Mgt, etc.
  Error handling, restart & recovery
  Operational process & metadata

## Slide 65: Data Integration Operations
Data update frequency
  Daily or intra-day is preferable (when applicable) – Transactional facts & dimensions
  On milestone event – Snapshot facts
    Preference to also be able to recreate from transactional facts & dimensions if necessary
Change data capture (CDC)
  Only integrate data that has been added, modified or deleted from last update
    Applies to transactional facts & dimensions not to snapshot facts
    Avoid complete data refreshes as “lose” history
  All table rows in ADA should have create & modified datatime columns
Update granularity should be table-based
  CDC comparison is made between source & target tables
  Benefits: More robust, easier to recover from errors or processing issues

## Slide 66: Data Integration Evolution – UMS select ELT tool
Extract, Transform & Load
  Data extracted from sources to ETL server application
  Data is transformed on ETL server application
  Data moved to and loaded on target(s)
Built when dbms did not support many integration processes
Advantages: Can be tuned to handle massive volumes
Disadvantage: Moving of sources/targets, server costs, expertise needs
Extract, Load & Transform
  Data extracted from sources to target(s)
  Data is transformed on target(s) – often a database server
  Data loaded into target(s) – often a database
  Alternately data loaded into dbms & transformed within dbms
Built to leverage dbms & other data platform capabilities
Advantages: More robust & faster overall; Less cost, less expertise
Disadvantage: Need expertise in target dbms or data platform

## Slide 67: Data Integration (DI) Shema Extensions
Examples of detailed design:
DI Process Attributes
  Ties specific DI process jobs to table & row
    Job performance, status & tuning
    Error handling & recovery
    Data quality
    Where-used & data lineage
SCD Attributes
  Best for tracking & querying changes
SOR Attributes
  Where-used & data lineage from SOR to BI
  Used for data validation & reconciliation
SOR Attributes
SCD Attributes
DI Process Attributes

## Slide 68: DI Process Attributes (Example)
Notes: There are ETL tools shifted to Data integration suites as they absorbed previously stand-alone products.
Stand-alone products:
  Data Profiling
  Data Quality
  Operational
    Job Scheduling
    Source Control
    Metadata Management
Integration Tools (Transport):
  ETL
  EII
  EAI

## Slide 69
RECOMMENDATIONS
Business Analysis Types
BI Personas
BI Tool Categories
BI Recommendations
Business Intelligence

## Slide 70: Business Analytics Types

## Slide 71: Analytics & BI Personas
Notes: Categories based on need in their job & skills
Note: There is a wide range in skill levels in each category
Information Consumers (Casual)
  Most business people
  BI is a tool to do their job
Information Analysts
  Business analysts, “domain” analysts, BI “power users”
  Their job is analysis
  Information Consumer & Producer
Data Scientists
  Real versus vendor hype
  Information Consumer & Producer

## Slide 72: BI Tool Style Categories
Notes: When designing the BI function of the technical architecture, a BI team needs to:
Examine the business and data requirements
Explore with business people what types of analytical processing they plan to perform
Assess the analytical skills of the business users
Select the BI functionality, i.e. type of capabilities and styles, needed

## Slide 73: UMS BI
Shift to UMS ADA (DW & BI) from:
  Data shadow systems at campuses & functional groups
  SOR reporting databases
  Spreadsheets used by individuals to gather, integrate, transform & analyze data
UMS DW & business-specific BI schemas will evolve over time
  Need commitment to migrate from accidental architecture
  Need commitment to provide requirements input & feedback to add/modify
  Need commitment to be involved in data governance

## Slide 74: UMS BI Tool Selection
Key Tasks:
  Identify & classify
    BI analytical types (or use cases), i.e. reporting needs
    BI personas, i.e. analytic skills used
  Select BI tool style(s) to match above
    Conduct RFP process
    Select tool(s) based on evaluation
UMS BI Portfolio should contain:
  Traditional BI style for reports and dashboards
  Data Discovery BI style for self-service BI
  Use spreadsheets for analysis but not for data integration, couple with BI tool
  Potentially advanced analytics for IR

## Slide 75
RECOMMENDATIONS
Overall
Data Integration
Business Intelligence (BI)
Database
Technology Architecture

## Slide 76: Recommendations - Technology Architecture
Key Areas:
  BI
  Data Integration
  Database
  Data Modeling
  Data Governance
Selection criteria:
  Performs required functions
  Supports DW/BI best practices
  Match skills of IT
  Match skills of business
  Follows UMS standards
  Affordable

## Slide 77: Data Integration Tool Selection
Best Fit for UMS
  Talend
  Oracle Data Integrator
Too Complex for UMS
  Informatica
  IBM DataStage
Tied to products not used at UMS
  SAP, SAS, Microsoft

## Slide 78: Recommendations - Business Intelligence
Microsoft PowerBI
  Desktop
  Server
  Cloud
Tableau
  Desktop
  Server
Qlik Sense
  Desktop
  Server
  Cloud

## Slide 79: Database Selection
Database
  Oracle
  SQL Server or Azure
Default database selection for UMS is:
  Oracle enterprise licensing
  Oracle resource skills
Alternative for DW and/or BI: Microsoft SQL Server

## Slide 80
RECOMMENDATIONS
Review DW Assessment
Select Products via RFP Process
Scope & Plan Foundation DW Project
Scope & Plan BI Project(s)
Create Draft BI Roadmap
Next Steps

## Slide 81: Scope & Plan BI Projects
In-Progress
  DW Assessment
  Software Selection w/ RFP
Scope & Plan
  DW Foundational Project
  BI Project(s)

## Slide 82: Scope & Plan Foundational DW Project
Identify high-level data requirements & data sources
Determine high-level tasks for analytical data architecture
Examine implication of selected software products
Identify BI development skills & resource needs
Obtain business sponsorship & participation commitment
Create project plan – resources, timeline & costs

## Slide 83: Scope & Plan BI Projects
Select UMS and/or Campus Initiative for BI Project
  Identify candidates, prioritize & agree on selection
  Determine 1st phase (project) goals & objectives
BI Project for UMS and/or Campus Initiative
  Identify sponsor(s), stakeholders & participants
  Gather high-level data requirements & data sources
  Determine BI training needs
  Create project plan – resources, timeline & costs

## Slide 84: Scope & Plan BI Projects
BI Project for Data Shadow System Replacement
  Identify data shadow systems & extracts
  Prioritize replacement projects with group buy-in & commitment
  Determine 1st replacement candidate
  Gather high-level data requirements & data source (reverse engineer)
  Create project plan – resources, timeline & costs
BI Project for UMS Shared Reporting
  Gather high-level data requirements & data source (reverse engineer)
  Profile data & validate current data requirements
  Create project plan – resources, timeline & costs

## Slide 85: TOPICS
The Assessment
Best Practices
Interviews
Findings - Overall
Recommendations
Findings - Technology
FINDINGS

## Slide 86: Data Architecture did not follow best practice
DW & BI schemas blended together
  Business rules embedded in initial loading of DW rather than putting in BI schema
    Cannot reconcile DW data to data sources
    Limits what analysis can be done with DW & who can use DW
    Inflexible as changes to business processes & data occur mean DW needs to change
  Limited to one database schema
    Mismatch with data usage, table design, indexing and referential integrity
Database schema mismatch
  Operational reporting orientation for schema – reduces flexibility & use
  Inconsistent in dimensional modeling design concepts

## Slide 87: Data Schema did not follow best practices
Change Data Capture (CDC)
  Not consistently applied as some tables are complete refreshes
  Do not use create & modify datetime attributes within DW/BI tables
Slowly Changing Dimensions (SCD)
  Inadequate and/or mismatch with need
  Effective & Ineffective data pairs not used
  Durable & dimension surrogate keys not effectively used
  Current indicator not used
Did not use system of record (SOR) metadata attributes in DW tables
Did not use process metadata attributes in DW tables
Snapshot fact tables
  Cannot recreate from corresponding transactional tables

## Slide 88: Infrastructure
DW Database Server
  CPU memory allocated is very insufficient for DW database, data integration & BI
IBM Cognos Data Manager (data integration)
  Neither consultancy nor UMS knew how to configure & tune – very poor loading performance
Data Integration Tool is End-of-Life – IBM Cognos Data Manager
  No automated conversion to IBM DataStage
  IBM DataStage is not appropriate fit for UMS (see recommendations)
  Cognos Data Manager setup & run without expertise (poor performance)

## Slide 89: Data Integration Design
Loading data weekly does not support business nor data principles
Loading update logic is time based versus CDC approach
Not consistent in using CDC versus full reload
DI workflow does not appear to group table loads based on common dependencies
Error handling, recovery & restart inadequate
Operational management & process metadata inadequate

## Slide 90: Data Integration
Data Integration – Load Processing
  Data Loading takes too much time for data volumes
  Hardware & software setup appear insufficient
  Error debugging & recovery too difficult
Data Integration - Knowledge
  Not documented appropriately, no on-demand code documentation
  UMS does not understand design, workflow or processes